## Slide 1: Remote Handling Workshop Introduction
Erik Nilsson
Mechanical Engineer
ESS Chopper Group
www.europeanspallationsource.se
7 May, 2018

## Slide 2: Introduction

## Slide 3: What is remote handling
ESS chopper extraction test
FRM-II Guide replacement
Image courtesy of E. Calzada
ISIS Long tool test
Image courtesy of P. Galsworthy

## Slide 4: Implementation
‘Back’
Full-RH or No-RH
‘Front’
Full-RH or Limited-RH
After 48-72hrs
Front access
  RH only
Rear access
  Hands on (hotspot removed)
After 10-15days
Front access
  RH only
  or Hands (hotspot removed)
Rear access
  Hands on
Restricted activities
Separation
Notes: No in-situ RH maintenance is foreseen.
Installation is not considered a RH-activity.

## Slide 5: RH workshop 1 – November 2017
15 participants from 6 institutes
Topics:
  Remote handling justification and guidelines
  Basic information on technical solution areas
  System solutions vs. component solutions
  Alignment issues for Z-alignment of guides
Results:
  General understanding of the requirements and environment
  No non-ESS resources available for solution development.
    ESS develops all solutions and provides to partners.
  Report available in ESS-0191767

## Slide 6: Action list RH-workshop 1
Area | Task | Note | Status
Administrative | Create and maintain component database |  | In Progress
Location and alignment devices | Basic rules |  | In progress
 | Basic set of components |  | In progress
Lifting and handling features | Chain test | Test to investigate possibility to remotely attach normal chain type lifting rigs to components. | Completed
 | Single lifting point standard | Development and test of a series of standard single point lifting assemblies. | Completed
 | Multiple lifting point standard | Evaluation and conceptual design of multiple lifting point method. | Completed
Fasteners | Common design | Development and release of common design of series of RH fasteners. | Completed
Electrical and fluid connectors | Selection and specification | Select and specify standard range of connectors. | Not started (Planned for end of May)
 | Investigate shielding need. | Investigate need to shield connectors within the bunker. If so, conceptual design of simple radiation shield is needed. | Not started
RH bellow | Inflatable bellow | Development and test of inflatable vacuum bellow | Disregarded
 | Mechanical bellow | Development and test of mechanical bellow | In Progress – Industrial solution on the way
Guide positioning and realignment | Conceptual design | Conceptual design of guide housing realignment system. | 
Routing | Snorkel design, build and test |  | Not started

## Slide 7: Workshop charge
Goal:
  Provide updates on relevant technical developments
  Show common issues and potential solutions for all instruments
  Discuss and solve instrument specific issues
  Important information required for TG3 systems
Day 1
  Update on guideline development
  Update on technical standards development
  Vacuum flange and below development
  Utilities routing and cabling
  Short presentations – please ask questions and comment
Day 2
  Instrument specific issues and challenges
Workshop spirit
  Focus on finding solutions with a plausible way forward
  Open and equal discussions
  Transparent discussion

## Slide 8: RH Deployment
Baseline strategy
Technical standards
Roll-out
Operations strategy
Compliance checks
Development
Deployment
Internal validation
External validation
Developed with collaborators.
External validation.
Released as packages.
Aligned with SSM application
Developed internally
IKON
Newsletter
FtF meetings
During detailed design
During procurement phase
TG3
Prototypes and testing
Implementation
Prototyping of critical systems, tools and components.
Tools development
Development of foreseen tools.
Jan-18
June-18
Jan-19
June-19
June-17
Notes: Reduce the amount of information. Refer to the document and point out the key. Aim for 30min content.
ESS-0042943

## Slide 9: Thank you for your attention Questions?
Notes: Add extra slides on what we are looking at.