## Slide 1: ICS update 7th Experiment Control Workshop
Maria Romedahl
Neutron Instruments and Technologies Integration Manager
www.europeanspallationsource.se
3 September, 2018

## Slide 2: ESS - ICS Division
The Integrated Control System Division (ICS division) is the organizational group responsible for the control systems within ESS for the accelerator, target, neutron scattering systems and conventional facilities, including a machine protection system (MPS) and a personnel safety system (PSS).

## Slide 3: ICS Organization
H Carling
K Vestin
R Mudingay
S Regnell
A Nordt

## Slide 4: Hardware and Integration Group

## Slide 5: Infrastructure Group

## Slide 6: Software Group

## Slide 7: Protection Systems Group

## Slide 8: Work Package 12 Interactions
ICS point of contact for NSS project
  Intrument technology groups (MCA, NChG, DG)
  Sample Environment
  DMSC
  NSS Project Division
  Instrument teams
Work fr remote
Work fr remote
Parental leave
Support us ~5%

## Slide 9: Work Package 12 Engineering Effort
EPICS and Timing System integration for
  Generic instrument technologies
  Sample environment
  Instrument specific equipment (robots, cameras, ...)
Supply EPICS and Timing System controls hardware to ESS neutron instruments
Reviewer and contributor to the generic technologies documentation
Reviewer and contributor to the neutron instruments documentation
ICS
ICS
ICS
DMSC

## Slide 10: Work Package 12 Documentation

## Slide 11: WP12 - Vertical Integration Project (VIP)
Why VIP?
Continuation of ESS Instrument Integration Project (ESSIIP) in Utgård Lab
Create a local (in Lund) instrument beamline (without neutrons) in the lab in preparation for first neutron instrument installations
VIP Project idea
To integrate a device into the full control ecosystem
The device to be defined together with the intrument technology groups
The full control ecosystem needs to be defined
Define things like
  how the network would be set up on an instrument
  how ICS controls would be deployed
  how ICS services would be deployed
  how devices would be integrated into the DMSC's user control system

## Slide 12: WP12 - Vertical Integration Project (VIP)
Create Lab Space
Deploy ICS Software Stack
Deploy Timing System
Chopper Integration
Sample Environment Integration
MCA Integration
Detector Integration
SW Tools Development
Set up better Lab Network / Instruments Network
Sample Environment Plug & Play
June 2018
About June 2019

## Slide 13: VIP Results
Create Lab Space
Deploy ICS Software Stack
Deploy Timing System
Chopper Integration
Sample Environment Integration
MCA Integration
Detector Integration
SW Tools Development
Set up better Lab Network / Instruments Network
Sample Environment Plug & Play
Done

## Slide 14: VIP Results
Create Lab Space
Deploy ICS Software Stack
Deploy Timing System
Chopper Integration
Sample Environment Integration
MCA Integration
Detector Integration
SW Tools Development
Set up better Lab Network / Instruments Network
Sample Environment Plug & Play
Done
Ongoing, >50% done
ChannelFinder
Archiver Appliance
Alarm Server
EPICS to Kafka Forwarder
Channel Access Put Log
CA gateway
Full stack redeployment demo

## Slide 15: VIP Results
Create Lab Space
Deploy ICS Software Stack
Deploy Timing System
Chopper Integration
Sample Environment Integration
MCA Integration
Detector Integration
SW Tools Development
Set up better Lab Network / Instruments Network
Sample Environment Plug & Play
Ongoing, >50% done
HW specified
Components installed
EVG running with single EVR
EVG running with two EVRs
Timestamping (Rb Oscillator)
Done
Ongoing, >50% done

## Slide 16: VIP Results
Create Lab Space
Deploy ICS Software Stack
Deploy Timing System
Chopper Integration
Sample Environment Integration
MCA Integration
Detector Integration
ICS SW Development
Set up better Lab Network / Instruments Network
Sample Environment Plug & Play
Ongoing, >50% done
Done
Ongoing, >50% done
Ongoing, >50% done
Mini-chopper rotating at 14 Hz
Implement timestamping
-> -> -> DMSC application

## Slide 17: VIP Results
Create Lab Space
Deploy ICS Software Stack
Deploy Timing System
Chopper Integration
Sample Environment Integration
MCA Integration
Detector Integration
SW Tools Development
Set up better Lab Network / Instruments Network
Sample Environment Plug & Play
Ongoing, >50% done
Done
Ongoing, >50% done
Ongoing, >50% done
Ongoing

## Slide 18: VIP Results
Create Lab Space
Deploy ICS Software Stack
Deploy Timing System
Chopper Integration
Sample Environment Integration
MCA Integration
Detector Integration
SW Tools Development
Set up better Lab Network / Instruments Network
Sample Environment Plug & Play
Ongoing, >50% done
Done
Ongoing, >50% done
Ongoing, >50% done
Ongoing
Just Started
Just Started
Just Started
-> -> -> DMSC application

## Slide 19: VIP Results
Create Lab Space
Deploy ICS Software Stack
Deploy Timing System
Chopper Integration
Sample Environment Integration
MCA Integration
Detector Integration
SW Tools Development
Set up better Lab Network / Instruments Network
Sample Environment Plug & Play
Ongoing, >50% done
Done
Ongoing, >50% done
Ongoing, >50% done
Ongoing
Just Started
Just Started
Just Started
Not Started
Not Started

## Slide 20: VIP Results
Create Lab Space
Deploy ICS Software Stack
Deploy Timing System
Chopper Integration
Sample Environment Integration
MCA Integration
Detector Integration
SW Tools Development
Set up better Lab Network / Instruments Network
Sample Environment Plug & Play
Ongoing, >50% done
Done
Ongoing, >50% done
Ongoing, >50% done
Ongoing
Just Started
Just Started
Just Started
Not Started
Not Started
Documentation: See Jira ICSHWI-864 and https://confluence.esss.lu.se/display/IS/VIP
Always Ongoing

## Slide 21: ICS Update
Thank You!
Questions?