## Slide 1: Target collaboratin Board Meeting
2018.08.30 I M. BUTzek
7th Meeting / August 2018

## Slide 2: OUTLINE
ESS Projects run and envisioned by FZJ / ZEA-1
Brief technical status
Publication issues and how we tread work of other partners (good scientific practice)

## Slide 3: Projects run and envisioned by FZJ
Moderator & Reflector Plug (TIK 3.1) – ongoing / ready in early summer 2019
Cryogenic Moderator System (TIK3.2) – ongoing / ready in early summer 2019
Irradiation Module manufacturing (TIK 3.4) - finished
Moderator (Butterfly 1) engineering feasibility study – ongoing / Mid 2019
Target Monitoring Plug (TIK4.1) - new project / estimated completion mid 2020
Neutron beam extraction system - planned project / phase 1 until April 2019 / phase 2 around end of 2020 (depends on results of phase 1)

## Slide 4: Projects run and envisioned by FZJ
Additional small projects
LH2 Pump cooling system (external supplier)
CMS control Cabinet (external supplier)
Optical Retro Reflector Project (no funding yet)
RAMAN view port characterization (master thesis)

## Slide 5: TIK3.1
Twister
ebeam welding
Thermal moderator intermediate stage
thM with Irradiation Module
Pre milled thermal Moderator
Cold Moderator spacers
Reflector vessel
Cold Moderator
Cold
Moderator
Assembling cold moderator

## Slide 6: TIK3.1
Twister
Cold Moderator
forge the of Twister shaft
Delivery of 16t block
raw material
3D dimension check of Crown
Final assembly of Rotation Unit at ZEA-1
Detail view of rotation mechanism
Test stand for Twister at ZEA-1

## Slide 7: TIK3.1 TIK3.4
Cold Moderators Irradiation Module
non destructive testing (extra project in
Cooperation with Uni Roma / R. Senesi)
Visual inspection
He leak test 10-9 mbar*l/s
Dry penetration test
X-ray test
Over pressure test 24 bar
Preparation for X-Ray inspection
Weld identification
x-ray image
x-ray machine
Assembly of Irradiation Module

## Slide 8: CMS TIK3.2
LH2 pump test
o-p-converter welding
HX 2 inner part

## Slide 9: TMP TIK4.1
Kick off just started
Source: ESS
Task of Target Monitoring Plug (TMP)
Measure the x/y position of the wheel
Measure the z position of the wheel
Measure the helium coolant outlet temperature from each cassette during operation
Measure shaft vibration during operation
Measure helium borne sound in the helium coolant for acoustic diagnostics of the target cooling system and for acoustic diagnostics
Measure the internal cooling system inlet and outlet temperature

## Slide 10: NBEX WBS 12.4.2.4
New project / under evaluation
Source: ESS
Phase 1:
Test Stands
Prototype
Phase 2:
Neutron Beam Port Insert
Neutron Beam Port Plug
Neutron Beam Window
Light Shutter System
42 inserts / plugs are needed
Currently under evaluation if Juelich will be able to accept this project
Source: ESS

## Slide 11: Publication issues
Good scientific practice
We do have serious issues with the “culture” recognizing and respecting work performed by partners within the ESS collaboration.
Even if there is no formal “Collaboration Agreement” signed we should follow “Good scientific practice”.
Among others “Good scientific practice” includes:
Naming people/institutions that have provided input as authors/coauthors in publications
Add references/acknowledgment when using figures/photos from others
Correct quoting of text/ figures/photos provided by others
…

## Slide 12: Publication issues
Good scientific practice
We talk a lot about “collaboration”, “partnership”, “collaborative effort”, …
But reality often looks different:
Some examples concerning our work:
Drawings (designs) provided by Jülich ended up on printed ESS drawings with “Property of ESS” written in the title block of the drawing frame and no text mentioning the origin of the drawing.
Paper published in „Physica Scripta“ with several pages of text as well as figures provided by Jülich without including the Jülich author nor mentioning Jülichs contribution at all.
ESS Posters (latest seen in Paris during the German /French industry day) using figures provided by Jülich without including the Jülich author nor mentioning Jülichs contribution at all.
….

## Slide 13: Publication issues
Good scientific practice
A publication policy will set the details about
Do have partners that were not directly involved into a work package have to be informed prior to publishing work results?
How much time in in advanced a partner has to be informed about a publication?
How do we tread posters and talks?
Does partners have a veto / can prevent publishing something?
….
But before talking about a publication policy we have to discuss:
How can we develop and live a collaborative working spirit within the ESS collaboration?