## Slide 1
Progress Update

## Slide 2: Progress Update
Contracts
Draft of Contribution agreement passed ESS council in December
 signatures pending
Work on TA on going
NBOA taken over by ESS
Delays in procurement and delivery
 Changes in schedule necessary
pre-financing by HZG not longer possible

## Slide 3: Progress Update
In-bunker & SEE
Call for tender verification - CTV:
Chopper
Neutron guides in-bunker
BBG
Bunkerwall insert
Hexapod and Rotary stage
6-axis robot arm
Approved
Radial collimators
Nov ‘19

## Slide 4: Technical Update
In-bunker
Chopper and Neutron Optics Support
Tight space
NMX and CSPEC
Bunker roof and support

## Slide 5: Technical Update
In-bunker
Chopper and Neutron Optics Support
support structure
damping of vibrations
remote Handling
all vs. single Chopper
cable and pipe routing
 remote handling
Close connection with ESS
 remote handling
 vacuum

## Slide 6: Technical Update
Out-of-bunker
Chopper Suport for 80 m Chopper
Damping of vibrations
Remote handling