## Slide 1
Notes: Slide 1: Company Logo Full Page
Before you start editing the slides of your talk change to the Master Slide view:
Microsoft Office :Menu: View > Slide Master;
Macintosh – View > Master > Slide Master
Edit the following items:
On the Slide Master (first master slide) – lower area
a) On the left Delete the text and write the title of the event/Conference, Location
b) On the right delete the text and write the name and surname of the speaker and the date (day, month , year)
Close Master View

## Slide 2: ELETTRA SINCROTRONE TRIESTE IK CONTRIBUTIONS TO ESS MEETING ESS – ELETTRA Elettra Sincrotrone Trieste, October 14-15, 2019
Notes: Slide 2: Title of the Presentation
Before you start editing the slides of your talk change to the Master Slide view:
Microsoft Office :Menu: View > Slide Master;
Macintosh – View > Master > Slide Master
Edit the following items:
On the Slide Master (first master slide) – lower area
a) On the left Delete the text and write the title of the event/Conference, Location
b) On the right delete the text and write the name and surname of the speaker and the date (day, month , year)
Close Master View
To start adding slides insert a new slide and select a Layout:
For Title & Subtitle
For text with bullet points
For Text
For Picture, graphs, visuals
Two columns
Blank

## Slide 3: Elettra – Sincrotrone Trieste S.C.p.A.
No profit shareholder company recognized of national interest.
Established in 1987 to construct and manage synchrotron light sources to be open internationally.
Shareholders:
  Area Science Park 53,70 %
  Friuli Venezia Giulia Region 37,63 %
  CNR 4,85 %
  Invitalia Partecipazioni S.p.A. 3,82 %
Multidisciplinary international research center of excellence, specialized in generating high quality synchrotron and free-electron laser light and applying it in materials and life sciences.
Mission:
promote cultural, social and economic growth through:
  basic and applied research
  technology and know-how transfer
  technical, scientific and management education
  role of reference in the national and international scientific networks
Notes: Slide 3 – (..) : Content of the presentation
Insert a new slide: Home > “New Slide” and choose a slide Layout:
For Title & Subtitle
For text with bullet points
For Text
For Picture, graphs, visuals
Two columns
Blank
If you want Copy & paste an element from the Clip Board to the particular slide: 1. Click on a box to mark it.
2. Position the mouse pointer on the box frame: Copy! 3. Click on the particular slide: Paste!
How you intend to use the elements is your choice. You can combine the text block style with the background colour in different manner.

## Slide 4: Elettra at a glance
Elettra 2.0-2.4 GeV 3rd generation Synchrotron Light Source
FERMI 1.5 GeV seeded Free Electron Laser Facility
100000 m2
6500 hours /year
28 beamlines in Elettra
6 beamlines in FERMI
more than 1000 Users
from more than 50 countries
Elettra 2.0 approved and funded
Notes: Slide 3 – (..) : Content of the presentation
Insert a new slide: Home > “New Slide” and choose a slide Layout:
For Title & Subtitle
For text with bullet points
For Text
For Picture, graphs, visuals
Two columns
Blank
If you want Copy & paste an element from the Clip Board to the particular slide: 1. Click on a box to mark it.
2. Position the mouse pointer on the box frame: Copy! 3. Click on the particular slide: Paste!
How you intend to use the elements is your choice. You can combine the text block style with the background colour in different manner.

## Slide 5: Italy for ESS
  Italy is a founding member of European Spallation Source ERIC with a total contribution of 110.186 M€ which includes 6.186 M€ of preconstruction.
  Construction Contribution is 104 M€
    estimated 80 % in-kind and 20 % cash.
    funding allocation is planned to be 8 M€/year for 13 years.
  Elettra, INFN and CNR are the three Institutions committed to the realization of the Italian in-kind contribution for the construction of ESS.
    Elettra: accelerator for 30.012 M€.
    INFN: accelerator and ICS for 33.141 M€.
    CNR: beam lines and experimental stations for 20.047 M€.
  According to the agreements between MIUR and the three Institutions
    INFN is the Representing Entity for Italy in the ERIC.
    Each institutions has the technical responsibility of the realization of the contribution.
    A coordination committee has been established:
      S. Gammino (INFN), C. Vasi (CNR) and A. Fabris (Elettra).
Notes: Slide 3 – (..) : Content of the presentation
Insert a new slide: Home > “New Slide” and choose a slide Layout:
For Title & Subtitle
For text with bullet points
For Text
For Picture, graphs, visuals
Two columns
Blank
If you want Copy & paste an element from the Clip Board to the particular slide: 1. Click on a box to mark it.
2. Position the mouse pointer on the box frame: Copy! 3. Click on the particular slide: Paste!
How you intend to use the elements is your choice. You can combine the text block style with the background colour in different manner.

## Slide 6: Elettra for ESS
Elettra in-kind contributions for the accelerator:
AIK 2.1 | Magnets for ESS linac | Trilateral IKA signed in April 2017
AIK 7.4 | Beam Diagnostics- Wire Acquisition System for the ESS linac | IKA signed in April 2018
AIK 17.2 | Power Converters for Magnets to the ESS linac | Trilateral IKA signed in July 2017
AIK 17.7 | Spoke RF Power Station | Trilateral IKA signed in October 2017
 | Installations | Under preparation
Notes: Slide 3 – (..) : Content of the presentation
Insert a new slide: Home > “New Slide” and choose a slide Layout:
For Title & Subtitle
For text with bullet points
For Text
For Picture, graphs, visuals
Two columns
Blank
If you want Copy & paste an element from the Clip Board to the particular slide: 1. Click on a box to mark it.
2. Position the mouse pointer on the box frame: Copy! 3. Click on the particular slide: Paste!
How you intend to use the elements is your choice. You can combine the text block style with the background colour in different manner.

## Slide 7: Trilateral Agreements
Scheme:
Trilateral in-kind agreement: ESS-Elettra-INFN
Trilateral Amendment agreement (to include new schedules): ESS-Elettra-INFN
Trilateral Schedules:ESS-Elettra-INFN
Each Technical specifications for procurement formally approved by ESS Technical Director
«Accordi applicativo»: INFN e Elettra
Notes: Slide 3 – (..) : Content of the presentation
Insert a new slide: Home > “New Slide” and choose a slide Layout:
For Title & Subtitle
For text with bullet points
For Text
For Picture, graphs, visuals
Two columns
Blank
If you want Copy & paste an element from the Clip Board to the particular slide: 1. Click on a box to mark it.
2. Position the mouse pointer on the box frame: Copy! 3. Click on the particular slide: Paste!
How you intend to use the elements is your choice. You can combine the text block style with the background colour in different manner.

## Slide 8: Elettra Organization for ESS Activities
Elettra Sincrotrone Trieste has adopted a matrix-type organization.
An internal project (E4ESS) has been started to manage the activities related to the involvement of Elettra in ESS.
The organizational chart follows the scheme foreseen in-kind agreements:
“The Parties will establish the following organisational structure:
  General Coordinators
  Work-Unit Coordinators
Notes: Slide 3 – (..) : Content of the presentation
Insert a new slide: Home > “New Slide” and choose a slide Layout:
For Title & Subtitle
For text with bullet points
For Text
For Picture, graphs, visuals
Two columns
Blank
If you want Copy & paste an element from the Clip Board to the particular slide: 1. Click on a box to mark it.
2. Position the mouse pointer on the box frame: Copy! 3. Click on the particular slide: Paste!
How you intend to use the elements is your choice. You can combine the text block style with the background colour in different manner.

## Slide 9: WP Management
SCOPE: provide coordination and supervision of the various technical WP
Coordination and supervision.
Interfaces with Elettra President and CEO.
Interfaces with ESS and National stakeholders.
Support to transverse management activities (planning, risk assessment, tracking, documentation, etc.).
Notes: Slide 3 – (..) : Content of the presentation
Insert a new slide: Home > “New Slide” and choose a slide Layout:
For Title & Subtitle
For text with bullet points
For Text
For Picture, graphs, visuals
Two columns
Blank
If you want Copy & paste an element from the Clip Board to the particular slide: 1. Click on a box to mark it.
2. Position the mouse pointer on the box frame: Copy! 3. Click on the particular slide: Paste!
How you intend to use the elements is your choice. You can combine the text block style with the background colour in different manner.

## Slide 10: AIK 2.1 - MAGNETS
SCOPE: provide magnets installed in different parts of the linac
Spokes
Medium β
High β
DTL
MEBT
RFQ
LEBT
Source
HEBT & Contingency
Target
2.4 m
4.5 m
3.6 m
40 m
54 m
75 m
179 m
75 keV
3.6 MeV
90 MeV
220 MeV
571 MeV
2000 MeV
352.21 MHz
704.42 MHz
Type | Description | Quantity
Q5 | Quadrupole magnet for A2T | 26
C5 | Dual-plane corrector magnet for SPK | 13
Q6 | Quadrupole magnet for MBL, HBL, HEBT and DmpL | 95
C6 | Dual-plane corrector magnet for MBL, HBL, HEBT, A2Tramp and DmpL | 55
Q7 | Quadrupole magnet for A2T ramp | 12
D1 | Vertical dipole magnet for HEBT and A2T | 2
Q8 | Quadrupole magnet for A2T | 6
C8 | Dual-plane corrector magnet for A2T | 4
Notes: Slide 3 – (..) : Content of the presentation
Insert a new slide: Home > “New Slide” and choose a slide Layout:
For Title & Subtitle
For text with bullet points
For Text
For Picture, graphs, visuals
Two columns
Blank
If you want Copy & paste an element from the Clip Board to the particular slide: 1. Click on a box to mark it.
2. Position the mouse pointer on the box frame: Copy! 3. Click on the particular slide: Paste!
How you intend to use the elements is your choice. You can combine the text block style with the background colour in different manner.

## Slide 11: MAGNETS: Q5, Q6, Q7 AND C5, C6
  Aug.18: first pre-series corrector magnets C5, C6 magnetic measurements.
  Sept.18: first pre-series Q6 and Q7 quadrupole magnets FAT at Danfysik.
  Oct. 18: first pre-series quadrupole magnet Q5 FAT at Danfysik.
  March 15, 2019: first batch shipped to STFC.
  August 2, 2019: last batch shipped to STFC.
  Magnetic design, mechanical design and magnetic measurements by Elettra.
  Engineering and construction assigned to Danfysik.
  After the magnetic measurements, sent to STFC – UK for installation in the LWU.
Notes: Slide 3 – (..) : Content of the presentation
Insert a new slide: Home > “New Slide” and choose a slide Layout:
For Title & Subtitle
For text with bullet points
For Text
For Picture, graphs, visuals
Two columns
Blank
If you want Copy & paste an element from the Clip Board to the particular slide: 1. Click on a box to mark it.
2. Position the mouse pointer on the box frame: Copy! 3. Click on the particular slide: Paste!
How you intend to use the elements is your choice. You can combine the text block style with the background colour in different manner.

## Slide 12: MAGNETS: D1, Q8 and C8
  Preliminary magnetic and mechanical design by Elettra.
  Magnetic design finalization, engineering, construction and magnetic measurement assigned to Sigmaphi.
  Middle December 2018: final design review.
  Middle December 2019: last FAT.
  Middle January 2020: completion of delivery to Lund.
Pictures Courtesy of Sigmaphi
Notes: Slide 3 – (..) : Content of the presentation
Insert a new slide: Home > “New Slide” and choose a slide Layout:
For Title & Subtitle
For text with bullet points
For Text
For Picture, graphs, visuals
Two columns
Blank
If you want Copy & paste an element from the Clip Board to the particular slide: 1. Click on a box to mark it.
2. Position the mouse pointer on the box frame: Copy! 3. Click on the particular slide: Paste!
How you intend to use the elements is your choice. You can combine the text block style with the background colour in different manner.

## Slide 13: AIK 17.2 - POWER CONVERTERS
SCOPE: provide the power converters for the magnets of the linac
March 2017:first delivery to ESS ( DC/AC power supplies with redundancy Step Diode)
Thanks to the parallel development of magnets and power converters design:
  PCQ5, PCQ6, PCQ7, PCQ8 and PD1 specifications developed to allow modularity.
  PCC5, PCC6 and PCC8 standardized to the same power converter.
Type | Description | Operating mode-nominal output | Q.ty
PCQ5 | Power converters for the “Q5” quadrupoles | DC - 200A / 50 V | 26
PCQ6 | Power converters for the “Q6” quadrupoles | DC - 200A / 50 V | 95
PCQ7 | Power converters for the “Q7” quadrupoles | DC - 200A / 50 V | 12
PCQ8 | Power converters for the “Q8” quadrupoles | DC - 400A / 50 V | 6
PCD1 | Power converters for the “D1” dipoles | DC - 400A / 100 V | 1
PCC5 | Power converter for the “C5” dual-plane correctors* | 4Q - ± 16 A/ ± 20 V | 26
PCC6 | Power converter for the “C6” dual-plane correctors* | 4Q - ± 16 A/ ± 20 V | 110
PCC8 | Power converter for the “C8” dual-plane correctors* | 4Q - ± 16 A/ ± 20 V | 8
 | *plus COTS Bulk and Aux AC/DC power supplies |  | 
Notes: Slide 3 – (..) : Content of the presentation
Insert a new slide: Home > “New Slide” and choose a slide Layout:
For Title & Subtitle
For text with bullet points
For Text
For Picture, graphs, visuals
Two columns
Blank
If you want Copy & paste an element from the Clip Board to the particular slide: 1. Click on a box to mark it.
2. Position the mouse pointer on the box frame: Copy! 3. Click on the particular slide: Paste!
How you intend to use the elements is your choice. You can combine the text block style with the background colour in different manner.

## Slide 14: POWER CONVERTERS FOR QUADRUPOLES AND DIPOLES
  Design and construction of the power converters assigned to a consortium made by Energy Technology and CAEN.
  Modular approach;
    PCQ5,PCQ6, PCQ7 and PCQ8: same 200 A/50 V module (directly for PCQ5,PCQ6, and PCQ7 and with parallel connection of two modules for PCQ8).
    PCD1: 100A/100 V modules combined with parallel connection (four modules).
  Based on an industrial product.
  20th September 2018: Critical Design Review.
  Middle November 2018: first batch FAT.
  Beginning January 2019: first batch (5 PCQ5,6,7 + 1 PCQ8 + 1 PCD1) delivered to Lund.
  May 19: last batch (45 PCQ5,6,7 + 1 PCQ8) delivered to Lund.
Notes: Slide 3 – (..) : Content of the presentation
Insert a new slide: Home > “New Slide” and choose a slide Layout:
For Title & Subtitle
For text with bullet points
For Text
For Picture, graphs, visuals
Two columns
Blank
If you want Copy & paste an element from the Clip Board to the particular slide: 1. Click on a box to mark it.
2. Position the mouse pointer on the box frame: Copy! 3. Click on the particular slide: Paste!
How you intend to use the elements is your choice. You can combine the text block style with the background colour in different manner.

## Slide 15: POWER CONVERTERS FOR CORRECTORS
  Based on compact Elettra in-house design for FERMI (~ 300 PC installed).
  Construction of the power converters assigned to EEI.
  Firmware uploading, calibration and full testing at Elettra.
Delivered to ESS in August 2019
4Q Power converters.
All power converters for correctors standardized to same specifications: ±16 A (± 20 A MAX), ± 20 V.
Notes: Slide 3 – (..) : Content of the presentation
Insert a new slide: Home > “New Slide” and choose a slide Layout:
For Title & Subtitle
For text with bullet points
For Text
For Picture, graphs, visuals
Two columns
Blank
If you want Copy & paste an element from the Clip Board to the particular slide: 1. Click on a box to mark it.
2. Position the mouse pointer on the box frame: Copy! 3. Click on the particular slide: Paste!
How you intend to use the elements is your choice. You can combine the text block style with the background colour in different manner.

## Slide 16: AIK 17.7- SPOKE CAVITIES RF POWER STATIONS
SCOPE: build twenty-six pulsed 400 kW@352 MHz RF power stations
Two purchase procedures: RF Power Stations (RFPS ) and tetrodes (sole supplier).
RF Power stations construction assigned to the consortium between European Science Solutions, DB Science and Itelco.
Tetrodes from Thales.
Notes: Slide 3 – (..) : Content of the presentation
Insert a new slide: Home > “New Slide” and choose a slide Layout:
For Title & Subtitle
For text with bullet points
For Text
For Picture, graphs, visuals
Two columns
Blank
If you want Copy & paste an element from the Clip Board to the particular slide: 1. Click on a box to mark it.
2. Position the mouse pointer on the box frame: Copy! 3. Click on the particular slide: Paste!
How you intend to use the elements is your choice. You can combine the text block style with the background colour in different manner.

## Slide 17: RF POWER STATIONS
Each RFPS consists of:
    two equivalent transmitters with amplification chain composed by solid state preamplifier and a 200 kW tetrode amplifier;
    one Modulator to supply both tetrodes.
First couple of tetrodes TH595A FAT.
First RFPS in construction, to be tested by the end of the year.
Completion of construction planned for end 2020.
Notes: Slide 3 – (..) : Content of the presentation
Insert a new slide: Home > “New Slide” and choose a slide Layout:
For Title & Subtitle
For text with bullet points
For Text
For Picture, graphs, visuals
Two columns
Blank
If you want Copy & paste an element from the Clip Board to the particular slide: 1. Click on a box to mark it.
2. Position the mouse pointer on the box frame: Copy! 3. Click on the particular slide: Paste!
How you intend to use the elements is your choice. You can combine the text block style with the background colour in different manner.

## Slide 18: AIK 7.4 - WIRE SCANNER ACQUISITION SYSTEM
SCOPE: provide the Wire Scanner acquisition system (custom developed HW modules and integrated COTS modules, including control and processing software running under EPICS)
System composed of custom developed HW modules and of integrated COTS units, linked together by means of an EPICS control and processing software.
A total number of 11 WS station will be acquired.
A total number of 13 AFE modules, 9 OFE modules and a total of 22 BEs to be produced.
Notes: Slide 3 – (..) : Content of the presentation
Insert a new slide: Home > “New Slide” and choose a slide Layout:
For Title & Subtitle
For text with bullet points
For Text
For Picture, graphs, visuals
Two columns
Blank
If you want Copy & paste an element from the Clip Board to the particular slide: 1. Click on a box to mark it.
2. Position the mouse pointer on the box frame: Copy! 3. Click on the particular slide: Paste!
How you intend to use the elements is your choice. You can combine the text block style with the background colour in different manner.

## Slide 19: WIRE SCANNER ACQUISITION SYSTEM
Vertical Test in Lund
Design validated at CERN Linac 4 with real beam.
CDR successfully held in April 2018.
Successful vertical integration test end August 2018 in Lund.
All AFE (and relative BE) delivered to LUND and succeed SAT
OFE (and relative BE) in final phases of construction.
Notes: Slide 3 – (..) : Content of the presentation
Insert a new slide: Home > “New Slide” and choose a slide Layout:
For Title & Subtitle
For text with bullet points
For Text
For Picture, graphs, visuals
Two columns
Blank
If you want Copy & paste an element from the Clip Board to the particular slide: 1. Click on a box to mark it.
2. Position the mouse pointer on the box frame: Copy! 3. Click on the particular slide: Paste!
How you intend to use the elements is your choice. You can combine the text block style with the background colour in different manner.

## Slide 20: Summary
Elettra Sincrotrone Trieste activities in full-speed.
High attention given in all stages to documentation and quality aspects.
Installation WP still to be agreed:
  Define technical contents, roles and responsibilities.
  Clarify aspects related to personnel in Sweden.
  Scheme:
    Amendment agreement
    Schedule
    “Accordo Applicativo”
Notes: Slide 3 – (..) : Content of the presentation
Insert a new slide: Home > “New Slide” and choose a slide Layout:
For Title & Subtitle
For text with bullet points
For Text
For Picture, graphs, visuals
Two columns
Blank
If you want Copy & paste an element from the Clip Board to the particular slide: 1. Click on a box to mark it.
2. Position the mouse pointer on the box frame: Copy! 3. Click on the particular slide: Paste!
How you intend to use the elements is your choice. You can combine the text block style with the background colour in different manner.

## Slide 21
Notes: Last Slide 1: Thanks to the audience

## Slide 22
Notes: Last Slide 2: Aerial Photo of Elettra