## Slide 1: Recommendation Response Plan Anders Sunesson
Recommendation AR2013:1_ACCRec-3
”Establish criteria for success and formalize decision process in advance for decision of IOTs (end 2017)”
Approach:
This is already part of the IOT development plan, although not formalized yet We are going to highlight it and decide on decision process and criteria for acceptance or rejection during Q1-Q2 2014
We already have the statement of work (part of the ITT package), and any criteria will be based on this

## Slide 2: Recommendation Response Plan Anders Sunesson
Plan:
Organize discussion to suggest acceptance or rejection criteria during Jan 2014
Formalize the decision process and the criteria
At least the following aspects should be part of the decision matrix:
    Price
    Performance
    Supplier performance
    Risk
Summarize the process and the criteria in a tech note no later than May 1st 2014