## Slide 1: Recommendation Response Plan ACC-2013-09 David McGinnis
Committee Recommendation
  Translate high-level requirements for reliability and availability into performance figures for elementary components and systems, identify discrepancies with state-of-the-art and implement corrective / mitigating actions (overcapacity, redundancy, reparability, “hot” spares, etc.)
Interpretation
  Develop requirements to L4 for, as a minimum, availability and for reliability.
  Trace requirements to L1 availability and reliability requirements to ensure the breakdown is mathematically correct.

## Slide 2: Recommendation Response Plan ACC-2013-09 David McGinnis
Plan
  Review L2 Definition with the Availability Cross Functional Working group to see if it makes sense – January 15, 2014
  Define definitions for availability and reliability for L3 and L4 by January 15, 2014
  Set place holders for L3 and L4 requirements by January 30, 2014
  Review preliminary estimates from affected work packages on L3 and L4 by March 15, 2014
  Review final numbers for L3 and L4 by May 15, 2014