## Slide 1: The Construction of ATLAS at the CERN LHC
Lunds universitet / Presentation 2010
Scientific motivation
CERN & LHC
ATLAS
Layout
Different detectors
Key numbers
Collaboration
Scientists, institutions, Funding Agencies
Organization
Governance
Management
The construction & commissioning
Physics output

## Slide 2: Particle Physics
Lunds universitet / Presentation 2010
The fundamental principles governing our world; forces and basic constituents. The conceptual picture is quantified by mathematically formulated theories (laws of nature).
Evolves through experiments, development of theories and models. Today’s theory is the Standard Model which has an exceptional predictive power, but is incomplete.
We explore the predictions of the Standard Model and seek a more complete understanding, i.e. Beyond the Standard Model.

## Slide 3: SM and Masses: Higgs; we need it in the toolbox
Lunds universitet / Presentation 2010
The Standard Model is a toolbox
Does not work if the W and the Z0 are just assigned masses
The world is permeated by a field, the Higgs field. W and Z0 have masses because they interact with this field.
--> the corresponding field particle should exist and can be produced
The Standard Model predicts
  how it should be produced and how it decays
  A wide mass range for the Higgs; The LHC covers this range
LHC: Discovered that this particle exists
Example WW scattering
the divergence is cancelled by:

## Slide 4: Incompleteness of the Standard Model; cannot predict the quark masses
Lunds universitet / Presentation 2010
top quark
(Mass ~ surface, while all quark sizes < 10-18 m)
Pb-nuclei
Pb-volume > 1012 times larger

## Slide 5: Incompleteness of the Standard Model; no candidate for Dark Matter
Lunds universitet / Presentation 2010
Jan Oort, 1932
  Despite the velocity of the stars perpendicular to the galactic plane, the galaxies are not dissolved
Fritz Zwicky, 1933
  The galaxies move in the galaxy clusters as if there is more materia than what emits and absorbs radiation
Vera Rubin, 1970
  Galaxies rotate as if there is more materia than what emits and absorbs radiation
S Masaki et al, February 2012 [1]
  The intergalactic space is filled with Dark Matter; simulation results using gravitational lensing measured around millions of galaxies using SDSS
[1] The Astrophysical Journal 746, 38 ( 2012 February 10 )
30 Mpc
Notes: The mean surface mass density profile as a function of the distance from the centre of
galaxies. The thick solid curve is the mean of all haloes above the mass threshold. The dash-dotted
curve represents the contribution from particles bound to haloes, i.e., particles that reside within
the virial radius of all haloes. The data with error bars are the observational estimate by MSFR
as in the previous figure.
(h = 0.719, the Hubble constant in units of 100 km s−1 Mpc−1)

## Slide 6: CERN; a European project and a global centre for Particle Physics
Lunds universitet / Presentation 2010
Annual budget of ~ 7’300 Mkr
  Swedish contribution ~ 170 Mkr
People paid by CERN: ~ 3’500 whereof ~ 2’400 staff
Scientific users: ~ 10’000

## Slide 7: Accelerators supplied by CERN and experiments by the Universities/Research Councils
Lunds universitet / Presentation 2010

## Slide 8: The Large Hadron Collider [1]
Lunds universitet / Presentation 2010
[1] http://en.wikipedia.org/wiki/Large_Hadron_Collider
~9300 magnets
8’870 MJ stored energy in dipole magnets ( 2 tons TNT)
334 MJ energy in each proton beam (90 kg TNT)

## Slide 9: ATLAS
Lunds universitet / Presentation 2010
25 m
46 m

## Slide 10: The Inner Tracker: 100 million r/o channels
Lunds universitet / Presentation 2010

## Slide 11: The Inner Tracker
Lunds universitet / Presentation 2010

## Slide 12: Calorimeter: 120’000 r/o channels
Lunds universitet / Presentation 2010

## Slide 13: Calorimeter
Lunds universitet / Presentation 2010

## Slide 14: Muon Spectrometer: 1.25 million r/o channels
Lunds universitet / Presentation 2010

## Slide 15: Muon Spectrometer
Lunds universitet / Presentation 2010

## Slide 16: Magnets
Lunds universitet / Presentation 2010

## Slide 17: Magnets
Lunds universitet / Presentation 2010

## Slide 18: Collaboration: 38 countries, 174 institutions, 3000 scientists
Lunds universitet / Presentation 2010

## Slide 19: Collaboration: 38 countries, 174 institutions, 3000 scientists
Lunds universitet / Presentation 2010
No dominating national or international actor

## Slide 20: Collaboration: 38 countries, 174 institutions, 3000 scientists
Lunds universitet / Presentation 2010

## Slide 21: Construction contributions
Lunds universitet / Presentation 2010

## Slide 22: Cost
Lunds universitet / Presentation 2010
Universal cost estimate difficult to establish for a project largely composed of inkind contributions
  Salaries different in different countries
  Procurement rules varies
  Overhead rules are different
  …
CORE cost: An estimate largely based on procurement from CERN, no overhead, assuming free institutional technical manpower for engineering
  Purpose: A standardized yardstick to compare contributions
CORE-cost of ATLAS: About 500 MCHF
Corresponding green field cost: About 1’000 M€
Computing not included
About 65% correspond to detectors with electronics, that has been developed by the collaborating institutions: Institutional deliverables.
Remaining 45% in general big engineering objects: Superconducting magnets, Cryostats, Support Structure, etc. But also services like geodesics, manpower, installation etc 2/3 of these were also transformed to deliverables
Deliverable: Inkind where the provider takes full cost responsibility

## Slide 23: Legal Framework
Lunds universitet / Presentation 2010
ATLAS is not a legal entity
  CERN takes that role on behalf of the scientific collaboration
  CERN is the enabler of the Collaboration
    Accounts
    Purchases
    Work/residence permits
    Short term employments/per diem
  CERN oversees ATLAS through peer reviews and by requiring that some key personnel should be CERN staff
Formal steps
  LoI, Proposal, TDRs
  Document: Conditions for Experiment at CERN
    CERN requirements on the Collaboration and its organization
    General principles defining the interfaces between CERN and the Collaboration (electricity cost, etc)
  Memorandum of Understanding between CERN and each National Funding Agency

## Slide 24: Governance
Lunds universitet / Presentation 2010
CERN staff
CERN staff
Institutions 3/year
Funding agencies 2/year
All scientists 3/year
The overall management
Project leaders with management 1/month
Chair: Spokesperson
Chair: Spokesperson
Chair: CERN Director of research
Chair: CB chair

## Slide 25: System governance
Lunds universitet / Presentation 2010
Institutions 3/year
Steering group
Chair: Project Leader
Institute Board
Chair: IB-chair
Plenary Meeting
Chair: Project Leader
Activity leader 1
Activity leader 1
ATLAS management
Ex-officio
Project Leader is selected by the Institute Board in process followed by the Spokesperson The Spokesperson proposes the Project Leader as Executive Board member, to the Collaboration Board

## Slide 26: Technical management
Routinely executed formal reviews (average 1 per week)
Well defined procedures for configuration management and control
Breakdown structured schedule for construction, installation and computing.
  Well-defined computerized follow-up-procedure
  1’500 milestones
Computerized www-based workpackage reporting system for all institutions

## Slide 27: Technical management

## Slide 29
The ATLAS facility

## Slide 32: Achieved top-level milestones with time
Lunds universitet / Presentation 2010

## Slide 33: First collisions at the LHC end of November 2009 with beams at the injection energy of 450 GeV
Lunds universitet / Presentation 2010

## Slide 34: Delivered number of proton collisions
Lunds universitet / Presentation 2010

## Slide 35: Scientific output up to last week
Lunds universitet / Presentation 2010
Most important result: Discovery of the Higgs

## Slide 36
Lunds universitet / Presentation 2010
Lunds universitet / Pres

## Slide 37: Back-up

## Slide 38: The Standard Model
Lunds universitet / Presentation 2010
Electromagnetic force
Strong force
Weak force
Z, W
u u
d
Proton
u d
d
Neutron
π+
u
d
+ antimatter partners

## Slide 39: The Standard Model and Masses
Lunds universitet / Presentation 2010
The Standard Model is a toolbox
Does not work if the W and the Z0 are just assigned masses
W and Z0 have masses; that’s why weak interaction is weak
Mixing between electro-magnetism and the weak force; γ and Z0 are combinations from the two sectors
  Z0 = -B0sinΘW + W0cosΘW
  γ = B0cosΘW + W0sinΘW
ΘW is e.g determined from the ratio between charged and neutral current reactions

## Slide 40: The Standard Model and Masses
Lunds universitet / Presentation 2010
cosΘW = MW / MZ
MW = πα/(√2GFsin2ΘW)
Strength of weak interaction; Fermi Constant
1/137

## Slide 41: Incompleteness of the Standard Model
Lunds universitet / Presentation 2010
No force unification in the early universe
Cannot explain the matter-antimatter imbalance
Cannot explain why there are only three fermion families
How does gravity fit in?
Have we really reached the fundamental scale?

## Slide 42: Luminosity
Lunds universitet / Presentation 2010
Reactions/unit time = Flux × Number scattering centra × s
[1/T] = [1/TL2] ×[ ] × [L2]
Reactions/unit time = Luminosity (L) × s
[L] = cm-2s-1
Number of reactions = L dt × s
s expressed in cm2 or b; 1 b = 10-24 cm2; 1 pb = 10-12 b; 1 fb = 10-15 b
Integrerad luminosity L dt given in cm-2 eller t ex fb-1
O(s(pp)) = 100 mb; O(s(Higgs)) = 10 pb; O(s(H  gg)) = 10 fb
LHC
O(L) = 1033 cm-2s-1 = 10-3 pb-1s-1
L dt = 25 fb-1 (eof 2012)