## Slide 1: In-Kind Strategy Integrated Control Systems
Garry Trahern
Head of ICS Division
www.europeanspallationsource.se
TAC 9, 3rd April, 2014, ESS, Lund

## Slide 2: Overview
ICS IKC Strategy
IKC potential for Construction phase
Expected IKC for 2014, 2015
Constraints on IKC for Controls

## Slide 3: ICS IKC Strategy
ICS is a matrix organisation
  Horizontal: Core components (Hardware and Software) Control System Infrastructure
  Vertical: Integration Support (Integration of devices, databases, services and applications)
ICS IKC can only be
  Horizontal: Development of a component or system
  Vertical: Integration of a device or system
NOT ICS IKC
  Requirements
  Design
  Acceptance
  Support

## Slide 4: IKC potential for Construction phase
Where to find possible ICS IKC:
  Most of effort over asymptotic staff level of 40 persons
  Most of HW procurement
WBS Code | WBS Name | Budget (€) | In Kind Potential (%)
14 | Integrated Control Systems 2014-EOC | 72,825,120 | 59
14.1 | Management & Administration | 4,669,200 | 0
14.2 | Applications | 6,514,575 | 53
14.3 | Software Core Components | 8,469,252 | 42
14.4 | Hardware Core Components | 6,989,825 | 74
14.5 | Protection Core Components | 9,186,223 | 12
14.6 | Equipment | 12,257,150 | 74
14.7 | Control System Infrastructure | 4,552,401 | 75
14.8 | Physics | 1,727,335 | 36
14.10 | Accelerator integration support | 6,711,648 | 69
14.11 | Target integration support | 1,675,650 | 70
14.12 | Instruments integration support | 2,763,501 | 67
14.13 | Conventional Facilities integrations support | 2,332,800 | 72
14.14 | Test stands integration support | 1,875,560 | 70

## Slide 5: IKC potential for Construction phase
ICS IKC Summary:
  IKC split per horizontal and vertical activities
Direction | Category name |  | Budget (€) | In Kind Potential (%)
Horizontal | Core Components |  | € 32,887,210.00 | 42
Vertical | Integration support |  | € 15,359,159.00 | 69
Horizontal | CS Infrastructure |  | € 4,552,401.00 | 75
Vertical | Equipment |  | € 12,257,150.00 | 74

## Slide 6: Expected ICS IKC for 2014, 2015
2014
  No IKC activities planned
2015
  Total IKC value: 5 591 426€
    Accelerator integration support 921 032 €
    Timing system integration 742 718 €
    Control box deliveries 400 000 €
    PSS integration 315 801 €
  There is some flexibility to arrange schedule of activities to make more (or less) IKC available in 2015

## Slide 7: Constraints on IKC for Controls
EPICS based deliverables
Control Box acceptance policy
Single PLC platform supported