Charge for the Critical Design Review for the Cryomodule / Valve Box Jumper Connection

CDR meeting place and date

Meeting place: ESS Office and Remote via Zoom Lund, Sweden

Meeting date: December 2, 2020

Purpose of this CDR

A CDR is scheduled as a milestone event for approving the transition from detailed design to manufacture (or to material or component procurement, to software coding, to construction etc.). The design is reviewed against all design inputs, including technical and interface requirements.

A successful CDR gives confidence that the proposed design will meet all technical requirements. The completion of a CDR fixes the baseline design of the component being reviewed.

The objective and purpose of this CDR is to confirm that the redesign of the Jumper Connection between the Elliptical Cavity Cryomodules and the Cryogenic Distribution System is likely to meet all requirements and is specified in sufficient details to proceed to the procurement and installation phases.

Deliverables for this CDR

The contents of the Jumper Redesign data package shall be provided to the CDR review board by November 23, 2020. As a minimum the CDR data package shall contain all deliverables specified in Appendix 1. The review board includes the review committee members and other reviewers identified in Appendix 2.

Charge to the Committee

The Review Committee is composed of the Chairman and members as identified in Appendix 2.

The Review Committee is asked to undertake the following tasks:

1. REVIEW:  The Review Committee is asked to scrutinize and assess the deliverables listed in Appendix 1., presented via the talks at the CDR

2. ANSWER:  The Review Committee is asked answer the questions listed in Appendix 3.

3. DECIDE:  The Review Committee is asked to decide if the redesigned Jumper connections meet all requirements with acceptable risk and within the cost and schedule constraints, and if the maturity of the design is appropriate to support proceeding with full-scale fabrication, assembly, integration, site acceptance test, and future operation. The decision should have one of the following forms:

- Approved, without qualifying comments or further actions.

- Approved, but with recommended actions.

- Not approved, but with recommended further actions and inputs, and with a proposal for a follow-on review.

4. REPORT: The Review Committee is asked to document its decision and recommendations on any specific actions and inputs for the Work Unit in a short report to be delivered as soon as possible after the CDR.

Appendix 1 Deliverables for Review

The deliverables for this CDR are:

- Project schedule and cost estimate,

- Detailed 3D models of the Jumper Design, including that of the Test Stand 2 version if different.

- Stress and flexibility analysis for all piping and supports,

- Manufacturing drawings of non-standard components,

- Specifications of flexible components (bellows and hoses).

Appendix 2 Review Committee and other Reviewers, Presenters and Observers

List to be finalized and names confirmed prior to the CDR

| Name | Organisation | Appointment for CDR |
| --- | --- | --- |
| Paolo Pierini | ESS, Machine Section Coordinator, SCL | Chairman of the Review Committee |
| J. G. Weisend II | ESS, Deputy Project Manager for Accelerator Projects | Review Committee Member |
| Peter Rådahl | ESS, Chief Engineer | Review Committee Member |
| Helen Boyer | ESS, Occupational Health & Safety Group Leader | Review Committee Member |
| Mattias Skafar | ESS, Quality Division Head | Review Committee Member |
| Jaroslaw Fydrych | ESS, ACCSYS Cryogenics Engineer | Presenter |
| Jaroslaw Polinski | WUST, Project Leader | Presenter |
| Saverio Ardovino | ESS, Mechanical Designer | Presenter |
| Per-Olof Gustavsson | ESS, ACCSYS | Observer |
| Nick Gazis | ESS, METS | Observer |
| Philippe Arnold | ESS, Cryogenics Group Leader | Observer |
| Wolfgang Hees | ESS, TS2 MSC | Observer |
| Håkan Danared | ESS, Linac Group | Observer |
| Pierre Bosland | CEA, WP5 Leader | Observer |

The CDR Committee conducts this review with the authority of ACCSYS Project Leader, Mats Lindroos.

Appendix 3 Questions

- Are all or a sufficient coverage of requirements and specifications for the Jumper Connection including for its interfaces with other systems, documented and communicated to and understood by the Work Unit team?

- Does the Jumper Connection design meet requirements and specifications?

- Is the design of the combined CM-VB system joined by the proposed Jumper scheme compatible with the adjustable support and fixing of the CM to its stands in TS2 and in the tunnel (ESS-2589636), under nominal load conditions? Does the design account for the full adjustment capability provided by the CM supports?

- Have quality assurance and quality control activities been planned?

- Have safety issues and technical risks been identified and eliminated or otherwise mitigated for in the detailed design or identified for managing for manufacture, assembly, installation or operation?

- Will the delivery include a detailed installation sequence, complete with checklists for fulfilling any needed installation prerequisite, for performing the connection work at the interface of the connecting systems?

- Is the schedule for delivery of materials, components and for the manufacture of the Jumper Connection sufficiently understood and in accordance with activities, durations and milestone dates shown in the ACCSYS project plan?

- Is the cost of the new design well understood and appropriate?

- Are the roles of ESS, WUST and KrioSystem well understood and agreed upon?

- Does the work unit team require additional input from ESS or its other partners, or seek additional review, decision or approval from ESS to proceed with all work planed?

- Are there any outstanding agreements to be made or other actions necessary to allow the work unit to achieve the Plan?