## Slide 1: WP6 – Activities for the next 12 months
29th November, 2021
Author: J-F. Perrin – WP6 team

## Slide 2: AAI
Umbrellaid team meeting (Jan 2022)
    Chair election
    Decision on new IdPs (at least eduGAIN, ORCID)
    Decision on new attributes and especially those allowing AuthZ (group management).
    Communication toward RIs and users
Introduction of the new IdPs
    Technically ready - Feb 2022
General release of the new attributes
    Implementation ready, deployment RI per RI after USOF green light.
Work with EOSC Future to integrate EOSC AAI changes
    Ongoing work to build EOSC AAI

## Slide 3: VISA deployment
Deployment of VISA (Infra – side)
    All partners are currently deploying VISA
    Almost all partners are using OpenStack (1/2 considering Proxmox)
    Complete deployment up to full production for all RIs
    Adapting to different needs (GPU, Storage access, …)
    EGI is an exciting deployment use case (VISA as a generic tool, i.e. not specific to PaN RIs)
      Data are not local to the infrastructure, data provisioning
      Different AAI
      Software provisioning (CVMFS next slide)

## Slide 4: CVMFS
Allow to provision software to compute resources
    Most RIs currently use either local installation on nodes or distribution through NFS mount to distribute software to compute machines.
    CVMFS could allow provisioning over internet
    CVMFS allow a finer grain control on software distribution
    Evaluation at ESRF and DESY
    Use for VISA deployment
    Community infrastructure (ESRF compute node could use software prepared by DESY, Users could get any machine ready for data treatment in a couple of minutes). Complete evaluation + decision (June 2022.

## Slide 5: Data Transfer uses cases
User driven transfer to users’ home lab infra
    Globus (with or without subscription) is in production at some lab (ESRF, XFEL, …)
    Dissemination regarding the subscription model (Benefits for PaN RI, Contract/GDPR template/guidance)
RI archiving data to external facility
    Data from RI (NFS at ILL) transferred to cold archive (S3 at STFC) using Rclone
    No other RI interested.
Data transfer to other cloud services
    Globus could be used for commercial services (use case with Google storage)
    OneData: positive evaluation (ACLs, AAI authZ, …)
      Need to conclude (is this a sustainable solution for PaN RIs? Impact of the nb of data files? Stustainable model for PaN RIs).

## Slide 6: Other tasks
Cloud procurement (OCRE)
Helpdesk organisation
Issues / difficulties?
Not really:
All partners are now represented
Fabio, by joining WP6, is also creating links with WP4
Organise post project sustainability for some services
Some MS/Deliverables depends on other WPs

## Slide 7: Thank you
WP6@panosc.eu