## Slide 1: DMSC STAP meeting
PRESENTED BY Thomas Holm Rod

## Slide 2: Agenda for this meeting
Introduction and Update by Head of DMSC (now)
Demonstrations of data pipelines for ESTIA & Trance 1 instruments by Instruments Data Scientists (today & tomorrow morning)
Updates from DMSC & ECDC Group Leaders (tomorrow)
  There will lunch, coffee & cake, & dinner

## Slide 3: This presentation
ESS Updates
DMSC updates
    Looking back at 2024
    What is keeping us awake
    Looking ahead
IDS Updates

## Slide 4
ESS updates

## Slide 5: Accelerator Beam Commissioning to Dump Begins at ESS
Thursday night
March 30
March 26
Notes: March 26, First beam on the MEBT Faraday Cup

## Slide 7: Target
It can spin but there are issues with He circulator

## Slide 8: Lots of progress with instruments
Some of them look like real instruments now, some of them not
CSPEC detectors
ODIN Cave

## Slide 10: Videos
Updates from Week 14
Accelerator
Target
CSPEC

## Slide 14
DMSC Updates

## Slide 15: Some numbers
16 recruitments in 2024!
45 staff members
20 nationalities
Scientifically oriented activities in 2024:
Partner in 7 externally funded projects + 3 grants for summer school
Co-supervised 7 BSc, 3 MSc, 5 PhD, 2 Post Docs
Members of 12 networks or committees
8 invited talks
(Co-)organised 9 workshops or training events
co-authored 21 peer-reviewed publications
12 beamtimes (science and project)
HPC jobs (3222 CPU years)
Consumed 428 MWh electricity in DK server room
46 Tb transferred between the two sites
513 VISA instances

## Slide 16: Relocation
Went very well

## Slide 17: Relocation was well planned
We have had no big surprises
Foresaw cons & pros and acted accordingly with support from ESS admin & management
Slowed down rate of resignments
Maintained good work environment. From P&Ds:
    Work environment is splendid
    Commuting continues to be an issue for some
    Social life around DMSC has diminished (75% foreigners)
Office move went very well
Server room is still an issue

## Slide 18: Live demos at last online STAP meeting
Major achievement bringing all the bits and pieces together

## Slide 19: … but also using cosmic neutrons
Experiment Control & Data Curation (ECDC)
Data Systems & Technologies (DST)
Integrated Control Systems (ICS)
IT Infra Group
Detector Group (DetG)
(Deserves more recognition)

## Slide 20: … and 2nd DMSC Summer School (Sept 2024)
Data pipeline & FAIR data
Tivoli Copenhagen
Sponsors:
Training of future users of ESS and Community (FAIR & ESS software)
Test of our solutions (incl. full data pipeline)
Competence development of DMSC staff (organising, grant proposals, etc)
Notes: ESS: 5000€, 2FDN: 1200€, DanScatt: 1530€ (bus Lund t/r). Carlsberg: 80000DKK ~ 11000€
Organisers: Mads Bertelsen, Cosmina Somani with support from DMSC staff & RCO

## Slide 21: Risks & what keep us awake?
Topic | Status / actions
Getting users on site | Under control (Update from Fredrik)
Relocation of server room | Fewer uncertainties but risk increased due to slow delivery (Update from Jesper)
Changes upstream breaks functionality downstream | Fact, but have implemented Integrated testing (Update from Torben)
Resignations due to relocation | Low but non-zero risk
Getting ready for TBL | Hazy, support from scipp developer, Diff & Img IDSs
Getting ready for Early instruments | Live-demos, update from ECDC
Support for lates instruments (concerns from instrument scientists) | recruitment of new IDSs (+30 applications for each position), some support from existing IDSs
Compelling user experience | Implement product owner approach for VISA

## Slide 22: Our high-level plan
Be ready for major milestones for each instrument
  … with 3-6 months float
Driven by instrument schedule
Start of Cold Commissioning (DST)
Start of Hot Commissioning (DST, DRAM, IDS)
Start of First Science (DST, DRAM, IDS, SIMS)
Start of User Operation (DST, DRAM, IDS, SIMS)

## Slide 23: Our high-level plan
Be ready for instrument major milestones:
  … with 3-6 months float
Driven by instrument schedule
We have had issues with linking to different parts of the organization (except for DST)
not a major concern for us anymore, but maybe for others
Working with ECDC on plan for early Hot Commissioning phase
Need to improve plans for later instruments
Start of Cold Commissioning (DST)
Start of Hot Commissioning (DST, DRAM, IDS)
Start of First Science (DST, DRAM, IDS, SIMS)
Start of User Operation (DST, DRAM, IDS, SIMS)

## Slide 24: Testing strategy
Add later instruments
More complexity, higher fidelity
Getting ready for commissioning
Gradually expand Integrated Testing framework
Develop end-to-end live-demonstrations
Expand tests to site when feasible
These tests involve all of you
Work with instrument teams, STAPs, summer school, users to test readiness & user experience

## Slide 25
Looking ahead

## Slide 26: Looking ahead
Plans for Steady State Operations are still confidential
- Steady State Operations
- Level of IDSs – currently 3 ⨉ 3 (employed on being employed)
- Computational modelling scientists – currently 2 ⨉ 2
- Dedicated data scientists – currently zero
- Post Docs? – currently zero
We have some flexibility within a fixed staff cap
- Informatics becomes increasingly important
    AI for the traditional steps in experiment life cycle
    AI to improve UX

## Slide 27
Instrument Data Scientists

## Slide 28: Instrument Data Scientists
Recruited 3 in 2024 (1 for NMX and 2 due to resignments)
In the process of recruiting 3 new ones (1 for diff & img, and 2 for spectroscopy)
 | #IDS | Pre-2024 | 2024 | 2025 | Ready for early HC | # Later instru-ments
Large scale structures | 3 | 0 | 3 | 0 | 3 | 2
Diffraction & Imaging | 3 | 2 | 0 | 1 | 2 + TBL | 3
Spectroscopy | 3 | 1 | 0 | 2 | 1 | 4

## Slide 29
Other items for discussion

## Slide 30: Potential extra items for discussion
Who should join STAP meetings (they have never been closed)
Suggestion for new STAP members?