## Slide 2: SAR4 – Phase Reference Line Accelerator Division RF Group
PRESENTED BY Anirban Krishna bhattacharyya, LLRF engineer

## Slide 3: Agenda
1 Phase reference line (PRL) – location distribution
2 Status of the PRL System
3 Documentation
4 Operation and maintenance

## Slide 4: 1. PRL – location distribution
Distributed all along B-01 ESS-1789532 – PRL schematic
All along B01

## Slide 5: 1.1 PRL
Functional Block Diagram
58 tap points on coaxial rigid line
RF concept

## Slide 6: PRL Status
Component | Status
Gas system | Installed (permanent rack), long term leak checked
Temperature Control Box (Hardware) | Installed (permanent racks), network connected, tested
Temperature Control Box (IOC/Screens) | Deployed
Amplifier (Hardware) | Installed in racks
Amplifier (IOC/Screens) | OPI screens and IOC developed and running
Phase compensation unit (Hardware) | Installed
Phase compensation unit (IOC/Screens) | OPI screens developed and running.
PRL pipes, tap points, MO Power Divider | Installed in tunnel

## Slide 7: PRL Status: Screens
From MEBT to Target : PRL operational (OPIs)

## Slide 8: PRL Status: Signal
RFQ to HBL

## Slide 9: 2. Status of documentation
PRL CIDL
No CCRs or NCR
All recommendations from TRR were carried out

## Slide 10: 3. Operation and maintenance
Spares are maintained
Phase reference signal is continuously monitored, and all failure indicators are available
Gas bottle is on lease, so replaced every 3 years
The gas system is maintained at 1.050 bar( absolute pressure) and controlled
All pvs are archived
Operation is continuous and no supervision is required

## Slide 11: Thanks!