## Slide 1: Introduction
https://indico.ess.eu/event/4070/

## Slide 2: Workshop
The workshop aims to identify areas or weaknesses that might prevent the current BoT date or the subsequent commissioning from taking place as planned, and identify actions that we need to follow up after the workshop
How can we optimize for success: deliverables, activities (pre-BoT vs later shutdowns) and BoT test plans to leverage opportunities
Session 1 Schedule, deliveries and resources
Session 2 Risks and key dependencies/Interfaces
Session 3 Prioritizations

## Slide 3: Session 1
Presentations (10+5 min)
Accelerator
Target
NSS
ICS
Global+ESH&S+FESS
Workshop deliveries
Identify actions that needs to be followed up after the workshop
A clear view on work around Christmas
After the workshop
Investigate and manage actions and integrate in the next schedule lock-down (2026-09-04)

## Slide 4: Session 2
Workshop deliveries
Discuss/clarify top risks and dependencies
After the workshop
The risks will be consolidated in the ESS risk register and be actively worked up
The dependency list will be reviewed and turned into actions (prioritized)
16 potential areas identified
11 areas have identified risks and key dependencies
Accelerator
Target
ICS
NSS
FESS, buildings, SAM, manufacturing
OSH, RP, Emergency, safety etc.
QA, QC, NCRs etc.
Licensing
Overall readiness
MCR, system permit, alarms, work control, infrastructure etc
Documentation, baselines and baseline reports
Maintenance readiness

## Slide 5: Session 3 - Prioritizations
Open discussion
Workshop deliveries
List areas for prioritizations
After the workshop
Hand-over a consolidate list to directors