## Slide 1: Identify possible issues for the ESS construction
10th Oct, 2012

## Slide 2: Possible issues and Risk for the construction
  In-kind contract postponed  Schedule and cost
  Delay Acceptance Test of Technology Demonstrator  Schedule
  Delay in Nb delivery  Schedule & cost
  Fabrication drawing late  Schedule
  Requirements change  Schedule and cost
  No availability of the clean-room  Schedule
  Cavity production at saturation  Schedule
  Vertical test stand not availability  Schedule
  Failure in cavity/coupler conditioning  Schedule & cost
  Failure in the assembly process  Schedule & cost

## Slide 3
Construction phase – tight schedule
High beta elliptical cavity cryomodule