## Slide 1
Accelerator
2012 November
Mats Lindroos
Head of ESS Accelerator division and projects

## Slide 2: Programme Phases

## Slide 3
 | Q1, 2012 | Q2, 2012 | Q3, 2012 | Q4, 2012 | 2013
Executive Report |  |  |  |  | 
Programme Plan |  |  |  |  | 
Technical design Report |  |  |  |  | 
Project Specifications, Construction |  |  |  |  | 
Prel. Project Spec., Operations |  |  |  |  | 
Prel. Project Spec., De-comm. |  |  |  |  | 
Transition Plan to Operations |  |  |  |  | 
Budget and Cost Book |  |  |  |  | 
Risk List Summary |  |  |  |  | 
ESS Framework Project (QMP) |  |  |  |  | 
ESS Board Meetings |  |  |  |  | 
STC meetings |  |  |  |  | 
AFC meetings |  |  |  |  | 
SAC meetings |  |  |  |  | 
TAC meetings |  |  |  |  | 
03-23
08-03
11-01
12-03
03-19
06-11
10-01
12-03
01-21
06-25
10-01
10-29
12-03
06-11
10-29
01-21
10-01
01-01
10-01
01-01
10-01
08-15
01-21
06-11
10-01
12-03
01-21
01-23
07-02
10-01
12-03
03-31
06-30
09-30
12-31
01-21
05-10/11
09-13/14
12-17/18
07-02/03
11-13/14
06-07/08
11-29/30
06-27/28
11-14/15
01-11/12
04-12
03-21/22
02-15/17
02-08
03-20
04-24
06-04
08-14
08-24
10-24
11-16
01-18

## Slide 4: ESS Programme Organisation
Data Management
ESS AB Board
CEO
C. Carlile
Accelerator
Target
Conventional Facilities
Instruments
Administration
Director
Machine Director
Science
Director
Steering Comm (STC)
Adm Financial Comm
Programme Director
Programmme Office
Science Adv. Comm
Technology Adv. Comm
Preconstruction
Construction
Operation Phase
Collaboration Partners
Neutron Science

## Slide 5: Technical Board and Collaboration board
Technical Board
  All WP leaders and and ESS AB
  Meets once a month
  Minutes, action log and Decision log available
  CCB for accelerator projects
Collaboration board
  All collaboration partners
At ESS
  EPG and CCB for ESS program

## Slide 6
EPG
CCB Machine
Programme Director
Programme Committees
Board, ,STC, AFC, SAC, TAC Programme Decisions
Programme Reviews
Programme Budget
Programme Planning
Configuration control
Preparation of EPG Decisions
Definition of deliverables
Project Managers
Accelerator
Target
NSS
ICS
Energy
CF
Pre-Construction
Construction
Operations
Programme Office
ESS line organisation
De-Commissioning
CCB Facilities

## Slide 7: Accelerator milestones
First Neutrons at ESS!

## Slide 8: Accelerator Design Update
Work Package (work areas)
1. Management Coordination – ESS AB (Mats Lindroos)
2. Accelerator Science – ESS AB (Steve Peggs)
(3. Infrastructure Services – now ESS AB!)
4. SCRF Spoke cavities – IPN, Orsay (Sebastien Bousson)
5. SCRF Elliptical cavities – CEA, Saclay (Guillaume Devanz)
6. Front End and NC linac – INFN, Catania (Santo Gammino)
7. Beam transport, NC magnets and Power Supplies – Århus University (Søren Pape-Møller)
8. RF Systems – ESS AB (Dave McGinnis)
19. Test stands – Uppsala University (Roger Ruber)
Guillaume Devanz
Sebastien Bousson
Søren Pape Møller
Roger Ruber
Romuald Duperrier (30 years ago)
Steve Peggs
Cristina Oyon
Mats Lindroos
Santo Gammino
David McGinnis

## Slide 9: LINAC layout
9

## Slide 10: Progress ADU
Re-baselining of ADU project in September to simplify reporting and align ADU deliverables with French-Swedish agreement
Chart: ADU Milestones as of September 30, 2012

## Slide 11: The collaboration
To build the ESS accelerator we need the ESS Collaboration partners
  Uppsala University, FREIA
  ESS-Bilbao, MEBT
  INFN, Ion source and DTL
  CEA, RFQ, Elliptical SCRF, Cryomdoules
  CNRS, Spokes, Cryomodules
  Lund University, Low level RF
  Aarhus university, HEBT
  ESS AB, integrator of ESS accelerator
ADU to ACCSYS
  Prototyping, testing and construction