## Slide 1: Instrument Projects and Status
Ken Andersen
NID-DMSC Integration Meeting
3rd February 2017

## Slide 2: Large-Scale Structures: 4+2 instruments
Small Angle Neutron Scattering (SANS)
Coordinator: Andrew Jackson
Reflectometry
Coordinator: Hanna Wacklin
SKADI: High-resolution versatile SANS
Lead scientist: Sebastian Jaksch (FZJ)
IK partners: FZJ (50%), LLB (50%)
Bio-SANS: SANS for biology
Proposal from 2012 & 2013
FREIA: Kinetics reflectometer for liquid surfaces and soft matter
Lead scientist: Hanna Wacklin (ESS)
IK partners: ISIS (100%)
ESTIA: Small-sample reflectometer for magnetism and soft matter
Lead scientist: Artur Glavic (PSI)
IK partners: PSI (100%)
GI-SANS: Grazing-Incidence SANS for structured surfaces and interfaces
Accessing length-scales up to mm
LoKI: Broad-band SANS for soft matter, materials and bio-science
Lead scientist: Andrew Jackson (ESS)
IK partners: ISIS (100%)
Surfaces, membranes and interfaces

## Slide 3: Imaging & Engineering: 2+2 instruments
Instrument class coordinator: Markus Strobl
ODIN: Multi-purpose imaging beamline
Lead scientist: Michael Lerche, TUM
IK partners: TUM (55%), PSI (35%), ESS (10%)
Imaging: rapidly developing real-space technique, resolution down to few mm
Engineering: strains and structure of engineering components
BEER: Engineering materials diffractometer
Lead scientists: Jochen Fenske (HZG), Premysl Beran (NPI)
IK partners: HZG (50%), NPI (50%)
Test Beamlines: Both at HZB and at ESS
Lead Scientist: Robin Woracek (ESS)
ANNI: Fundamental & particle physics
Proposal from 2015
Test beamlines: integration testing, method developments, moderator characterisation
Fundamental, particle & nuclear physics: origins of matter and the universe

## Slide 4: Diffraction: 4+1 instruments
Instrument class coordinator: Werner Schweika
Structural characterisation of materials
Determination of complex structures
Powder Diffraction
Single-Crystal Diffraction
HEIMDAL: Thermal powder diffractometer
Lead scientist: Mogens Christensen (ÅU)
IK partners: ÅU (30%), PSI (35%), IFE (35%)
ESPRESSO: High-pressure diffraction
Proposal from 2015
NMX: Macromolecular crystallography
Lead scientist: Esko Oksanen (ESS)
IK partners: Wigner/EK/BRC (38%), LLB/IBS (8%), UiBergen (19%)
MAGiC: Magnetism diffractometer
Lead scientist: Xavier Fabrèges (LLB)
IK partners: LLB (61%), FZJ (23%), PSI (16%)
DREAM: General-purpose powder diffractometer
Lead scientist: Mikhail Feygenson (FZJ)
IK partners: FZJ (76%), LLB (24%)

## Slide 5: Spectroscopy: 5+3 instruments
2
Direct-Geometry Spectroscopy
Coordinator: Pascale Deen
Indirect-Geometry Spectroscopy
Coordinator: Jon Taylor
T-REX: Bispectral chopper spectrometer
Lead scientist: Nicolo Violini (FZJ)
IK partners: FZJ (75%), CNR (25%)
VOR: Broadband chopper spectrometer
Proposal from 2013
VESPA: Vibrational spectroscopy
Lead scientist: Daniele Colognesi (CNR)
IK partners: CNR (75%), ISIS (25%)
BIFROST: Single-crystal spectroscopy
Lead scientist: Rasmus Toft-Petersen (DTU)
IK partners: DK (24%), PSI (28%), LLB (21%), IFE (24%), Wigner (3%)
Mushroom: Small-sample kinetics spectroscopy
General-purpose chopper spectrometers
CSPEC: Cold chopper spectrometer
Lead scientist: Pascale Deen (ESS)
IK partners: TUM (50%), LLB (50%)
Crystal-analyser instruments
MIRACLES: Backscattering spectroscopy
Lead scientist: Felix Villacorta (ESS-Bilbao)
IK partners: ESS-Bilbao (TBD), KU (1-TBD)
Neutron Spin-Echo Spectroscopy
Coordinator: Melissa Sharp
Highest resolution achievable with neutrons
HR-NSE: Ultra-high resolution spin-echo
Proposal from 2013 and 2015

## Slide 6: 15-Instrument Suite
HEIMDAL – Powder Diffractometer
T-REX – Bispectral Chopper Spectrometer
MAGIC – Magnetism Diffractometer
MIRACLES – Backscattering Spectrometer
BIFROST – Extreme-Environments Spectrometer
CSPEC – Cold Chopper Spectrometer
BEER – Engineering Diffractometer
NMX – Macromolecular Crystallography
LOKI – Broadband SANS
FREIA – Liquids Reflectometer
ESTIA – Magnetism Reflectometer
SKADI – Low-Q SANS
VESPA – Vibrational Spectroscopy
ODIN – Imaging
DREAM – Powder Diffactometer

## Slide 7: Instrument Ramp-up
Instrument | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 | 2028 | 2029 | 2030
LOKI |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
ODIN |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
NMX |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
ESTIA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
DREAM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
MAGIC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
BEER |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
CSPEC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
BIFROST |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
T-REX |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SKADI |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
HEIMDAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
FREIA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
VESPA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
MIRACLES |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
VOR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
HR-NSE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
ANNI |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
GI-SANS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
ESPRESSO |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Bio-SANS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Mushroom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Hot Commissioning
Construction Project
Beam on Target
1MW
2MW
3MW
4MW
5MW
scope-setting
Tollgate 2
beam on target
user programme start

## Slide 8
Deliverables
Science case covering scientific relevance, impact and usage
Conceptual design with credible estimates of performance
Preliminary costing.
Proposal and Planning
Instrument Proposal
Phase 0
Preparation for Design
Deliverables
Conceptual design updates
Prototyping
Definition of facility requirements and interfaces
Clarification of institutional responsibilities
Resource planning
Deliverables
Scientific and technical requirements
Technical design concept
Delivery plan for all phases (including hot commissioning)
Delivery Schedule covering all phases
Resource plan
Staging plan for later enhancements
Budget with contingency at 10% of cost to complete
Phase 1
Preliminary Design
Design and Construction
Phase 2
Detailed Design
Phase 3
Manufacturing and Procurement
Deliverables
Complete definition of all major technical components
Completion of detailed plan for Phase 3
Refined plan for phase 4
Refined Resource plan
Refined delivery schedule, with critical path items and dependencies
Refined budget with contingency at 10% of cost to complete
Deliverables
Procurement and manufacture of all major technical components
Completion of detailed plan for phase 4
Site preparation
Refined plans for phase 5 and for staging
Refined Resource plan
Refine instrument delivery schedule
Maintain budget with contingency at 10% of cost to complete
Installation and Commissioning
Phase 4
Installation and Integration
Phase 5
Hot Commissioning
Deliverables
Construction of physical infrastructure on site.
Assembly and installation of technical components
Integration and testing of technical components
Installation, integration and testing of Personnel Safety System
Submission of application for approval to hot commission
Formal project completion
Deliverables
Verification of performance of Personnel Safety System
Proof of compliance with radiation dose limits
Critical performance demonstration of basic functionality
Scientific performance demonstration
Friendly user experiments
Completion of technical and user manuals
Tollgate 1
STAP review
SAC recommendation
NSS recommendation
STC approval
Tollgate 2 (PDR)
Preliminary Design Review
STAP review
NSS
scope review
assign cost book value
Approval by SD
Tollgate 3 (CDR)
Critical Design Review
STAP review
ICB review
NSS approval
Tollgate 4 (IRR)
Installation Readiness Review
ICB review
NSS approval
Tollgate 5 (SAR)
Safety systems acceptance review
NSS approval
Tollgate 6 (ORR)
Operations readiness review
NSS approval
NSS Project; Neutron Instrument project phases

## Slide 9
2016-17 | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr
LOKI |  |  |  |  |  |  |  |  |  |  |  | 
SKADI |  |  |  |  |  |  |  |  |  |  |  | 
ESTIA |  |  |  |  |  |  |  |  |  |  |  | 
FREIA |  |  |  |  |  |  |  |  |  |  |  | 
NMX |  |  |  |  |  |  |  |  |  |  |  | 
MAGIC |  |  |  |  |  |  |  |  |  |  |  | 
HEIMDAL |  |  |  |  |  |  |  |  |  |  |  | 
DREAM |  |  |  |  |  |  |  |  |  |  |  | 
BEER |  |  |  |  |  |  |  |  |  |  |  | 
ODIN |  |  |  |  |  |  |  |  |  |  |  | 
CSPEC |  |  |  |  |  |  |  |  |  |  |  | 
BIFROST |  |  |  |  |  |  |  |  |  |  |  | 
MIRACLES |  |  |  |  |  |  |  |  |  |  |  | 
T-REX |  |  |  |  |  |  |  |  |  |  |  | 
VESPA |  |  |  |  |  |  |  |  |  |  |  | 
10/5
20
22-23/6
17/6
12-13/9
IKON11
ICB
SAC
COUNCIL
STAP
scope-setting
TG2
14-15/6
20
8
29
5
7
31
12
14
17
19
21
27
28
29
14
IKON12
31
7
24
3
10
24
8

## Slide 10: Neutron Instruments Division Organisation in Operations
Division Head
Large-Scale Structures Group Leader
Engineering & Methods Group Leader
Diffraction Group Leader
Spectroscopy Group Leader
6 Hall Coordinators
2 team Assistants
N1 instruments
2N1 instrument
scientists
N1 instrument
support staff
N2 instruments
2N2 instrument
scientists
N2 instrument
support staff
N3 instruments
2N3 instrument
scientists
N3 instrument
support staff
N4 instruments
2N4 instrument
scientists
N4 instrument
support staff
1 fundamental
physics
instrument
2 instrument
scientists
1 instrument
support staff

## Slide 11: Neutron Instruments Division Organisation in Operations
Division Head
Large-Scale Structures Group Leader
Engineering & Methods Group Leader
Diffraction Group Leader
Spectroscopy Group Leader
6 Hall Coordinators
2 team Assistants
N1 instruments
2N1 instrument
scientists
N1 instrument
support staff
N2 instruments
2N2 instrument
scientists
N2 instrument
support staff
N3 instruments
2N3 instrument
scientists
N3 instrument
support staff
N4 instruments
2N4 instrument
scientists
N4 instrument
support staff
1 fundamental
physics
instrument
2 instrument
scientists
1 instrument
support staff
Current Staffing:
Andrew Jackson
Hanna Wacklin
Werner Schweika
Esko Oksanen
Pascale Deen
Rasmus Toft-Petersen
Melissa Sharp
Monika Hartl
Markus Strobl
Robin Woracek
Ken Andersen

## Slide 12: Neutron Scattering Systems (NSS) Project
SSM application
Safety Systems analysis & design
Budgets & workflow
Schedule
Risk Management
Conventional Facilities
Systems Engineering
Neutron Bunker
Requirements & Standards
Target Project
Memoranda of Understanding
Technical Annexes
In-Kind Collaboration Agreements
Partner coordination
NMX (ESS)
HEIMDAL (ÅU)
MAGIC (LLB)
DREAM (FZJ)
LOKI (ISIS)
FREIA (ISIS)
SKADI (FZJ)
ESTIA (PSI)
ODIN (TUM/PSI)
BEER (HZG/NPI)
C-SPEC (TUM)
T-REX (FZJ)
BIFROST (DTU)
MIRACLES
(ESS Bilbao)
VESPA(CNR)
Project Leader: Shane Kennedy
Deputy Project Leader: Oliver Kirstein
Neutron Instruments:
Lead Scientist: Ken Andersen
Lead Engineer: Gabor Laszlo
In-Kind Office:
Lead: Michela Del’Anno Boulton
Integration Activities:
Lead: Zvonko Lazic
Planning:
Lead: Sofie Ossowski
Safety and Licensing:
Lead: Arno Hiess
Director for Science
Andreas Schreyer
ESS Technical Board
Chair: Roland Garoby
Instrument Collaboration Board
Chair: Andreas Schreyer
Four Instrument Classes
Large scale structures
Engineering & imaging
Spectroscopy
Diffraction
Instrument Class Co-ordinator (scientist) assigned to each instrument