 Software interface with ICS
Hinko Kocevar
Software Engineer
www.europeanspallationsource.se
23 May 2017

---
Outline
Status at PDR
Work after PDR
Status at CDR
Work after CDR
[Speaker Notes: Walk through: workflow from acceptances tests to commionning]

---
Crew and tasks
Hardware Rafael A. Baron
Firmware Fredrik Kristensen (LTH), porting to SIS8300-KU Maurizio Donna
Software Hinko Kocevar
Cabling Rafael A. Baron
Testing / debugging / data evaluation Rafael A. Baron
Coordination made through JIRA issues
Small ICS involvement due to lack of resources

---
Status at PDR
LLRF EPICS support and IOC ported to work with BPM firmware/hardware
Demonstrated that chosen hardware and developed firmware are adequate for BPM application
Presented path forward
Stop using NDS based EPICS support
Final BPM EPICS support shall be areaDetector based
Decision was in sync with ICS

---
Work after PDR
Soon after PDR work on final BPM EPICS support started
First task was to develop generic Struck SIS8300 digitizer support
Previously based on NDS
Now based on areaDetector (asynNDArrayDriver C++ class)
Allows control and status reporting of the digitizer and RTM
Delivers 10 channels of digitized analog input data as waveform PVs to clients
Integration with MTCA based EVR and mrfioc2

---
Work after PDR
Once generic SIS8300 support was in place, BPM application development was started
BPM EPICS support derives C++ class of generic SIS8300
Along the way generic support was modularized and improved
Fairly straight forward since BPM is derived from generic
All aspects of control and data transfer were completed in 3 months
Also with CSS OPI

---
Work after PDR
Two instances of BPM are supported
User controls:
Clock source, trigger source, near IQ parameters, BPM FIR filter parameters, select to monitor desired BPM channels, amount of samples to request, monitoring of BPM core status, setup EVR for trigger generation
Data streams
10 raw digitized data streams or 24 BPM specific data stream (12 per BPM instance)
AD plugins utilization (ROI, stats, proc, HDF5, ..)

---
CSS OPI
Top level CSS OPI
General info
Acquisition control
Access to other OPI
RTM selection
BPM instance OPI access

---
CSS OPI general info
Some generic SIS8300-x digitizer information

---
CSS OPI acquisition control
Selectable data type
Desired number of raw samples
Number of arrays (pulses) collected so far
Force parameter update
FPGA parameters are latched and automatically applied between the pulses

---
CSS OPI analog channels
Channel enable/disable
Software scaling and offset control
Attenuation control (RTM)

---
CSS OPI acquisition control
Selectable clock source
backplane, RTM, front panel, internal
Clock divider
integer divisor
Trigger repeat
how many pulses to acquire
Others
not applicable to BPM at this stage

---
CSS OPI RTM controls
One type of RTM
At least for BPM
RTM temperature sensors readout
Over PCIe
Slow conversion (~150 ms)
Better to use IPMI which should cover other sensors, too

---
CSS OPI BPM control
Two instances of BPM DSP on single AMC
Instances are pretty much independent, but..
Some controls are common for both instances
Trigger source, clock source, decimation,..

---
CSS OPI common BPM
Collection of common BPM controls and statuses
These apply to both BPM instances
Snag: how to name them in control room?

---
CSS OPI BPM counters
FPGA access status
Trigger line select
Always backplane
Sample / pulse counters
# pulses
Raw
IQ
BPM

---
CSS OPI BPM near IQ
Near IQ sampling control

---
CSS OPI BPM stream muxes
Using suboptimal BPM data streams at the moment
Limited number of data stream channels
Need to specify which data stream we want to have from FPGA
Muxes allow both BPM data to be interleaved in data streams
If becomes software bottleneck then firmware needs to be improved

---
CSS OPI BPM filter
Filter control enable/disable
FIR coefficients
Resulting gain
Manual coefficient application

---
CSS OPI self-triggering
Self triggering instead of backplane trigger
When fishing for pulse
Debugging timing (triggers)
No timing, no triggers

---
CSS OPI AD plugins
AreaDetector provides plugins
Chain data stream/array
Source can vary, so can destination
Many provided out of the box
Statistics, processing, time series, ROI, saving to file,..
Can develop own plugins
Already done for other systems

---
CSS OPI AD plugin setup
Generic for all AD plugins
Define data source
Monitor array arrival to the plugin
Inspect array properties
Control publishing resulting array to other plugins

---
CSS OPI time series plugin control
Control acquisition
Averaging
Mode
Circular buffer or one shot
Number of points in the buffer
Publishing rate
Access to individual plots

---
CSS OPI time series plot
Plot of BPM1 X position
Holds ~6 pulses
Glitches due to firmware

---
Status at CDR
Debugged and tested with several different SIS8300 boards and board flavors
Updated EPICS support with latest firmware features
Works with final BPM RTM
Works with final BPM AMC (SIS8300-KU)
Several over-the-weekend run tests passed

---
Work after CDR
Handover the EPICS support for SIS8300 and BPM to ICS
Perform integration with multiple SIS8300 AMCs in the same crate
Long term and stability tests (IPMI IOC)
Python scripts for automated tests and reports
Determine minimum set of PVs and amount of data to be delivered (as per BP requirements)

---
Work after CDR
Add recently added FPGA parameters
Solve some outstanding firmware issues (glitches seen in data)
Asses performance of the CPU with multiple AMCs / BPMs
Test, test, test..

---
Questions ?