**Major milestones / Contract tasks**

* Addressing technical issues, leading to process plan finalization (Jan – Dec, 2018)
* Coating of demonstrator hardware (Oct 2018 – Mar 2019)
* Preparation of detailed implementation plan & management of online logistics (Oct 2018 – June 2019)
* Final testing and coating of actual PBW and TW (June – Dec 2019)

**Parallel activity**

* New coating material development…Y2WO6 etc. (???)