## Slide 1: IKON Feedback
Large Scale Structures

## Slide 2
In which areas have we made progress during this IKON meeting ?
Detector meeting was good => maybe organize it further in advance.
Progress on beam monitors Now engaging with instrument teams to drill into detailed requirements – need instrument teams to provide these details and work with detector group to ensure integration.
Open discussion about issues with the delays & budget shortage
Good to start thinking about TG3 & TG4
- need a checklist for information but avoid excessive documentation
- Good to see thought now going in to how we manage installation, but the paper work will need to be streamlined if it is to be useful and the important issues are to rise up and not be buried in lots of pages of boilerplate
Good progress on remote handling, studies done on materials and costs.

## Slide 3
What topics shall we address jointly now ?
Clarify communication channels that don’t take up all time in meetings
Remote Handling: More work needed in collaboration with instrument teams now to determine practicality in the reality of instrument designs.
Resolve the incompatibility of the NBOA procurement schedule vs TA/design phase for FREIA
- Some initiative to progress this that is compatible with instrument projects
How can my team help ?
Instrument teams check that remote handling designs are compatible with instrument
ISIS actively working on combined shielding/neutronics work – hopefully compatible for ESTIA & SKADI
On which timeline and with whom – from ESS core team or partner sphere ?
  [provide examples for a constructive way forward indicating importance / urgency, provide your (potential) contribution and what you need from others]
Standard shielding needs to be completed within 6 months
-This includes the bunker wall

## Slide 4
Which focus for the next IKON meeting in Sept. 2018 ?
bunker – what is happening? How will we get confirmation of a new bunker design – still getting mixed messages on materials/design changes.
bunker services – needs to be defined by ESS working between technical groups and bunker project. Services have to be integrated into bunker operations planning. Instrument teams should be able to provide expected requirements from their side and these need to be meshed with ESS requirements (vacuum, cooling, maintainability, materials).
Hope for further progress on monitors
Feedback on sample environment workshops