## Slide 1: IKON 14 Summary & feedback Instrument Technologies (+ a tiny little bit of DMSC & ICS)
European Spallation Source ERIC
15. February 2018

## Slide 2
Progress since last IKON
Who was/in involved
  All of us
Topics to be addressed/focus for next IKON

## Slide 3: Progress - I
Signed in-kind agreements for high-speed CHIM and CHIC system
  Signed contract for T0 chopper system
    both contracts are covering a 48 months period
Approved “Remote Handling Strategy”; ESS-0042943
  Implications beyond chopper systems such as licensing but also staff levels for steady-state operations
    Workshop November 2017 (ESS-0191767) ; included feedback from partner institutes
  On-going process; looking forward to receiving further input from partner institutions

## Slide 4: Progress - II
In-monolith Optics Supplier Forum ; ESS-0185465
  Estimate capacity considering vendors capacity incl. schedule
Materials and radiation
  Complement using ESS-Dubna collaboration
Vertical integration incl. DMSC, Detector Systems, Chopper Systems, Integrated Control Systems
  V20 test beamline at HZB; November 2017 /January 2018
  Resembles “basic” ESS instrument;
    ESS pulse characteristics; functional building blocks

## Slide 5: Progress - III
Excerpt from email; 25 January 2017
mini chopper is performing as expected
we have control over the chopper from NICOS
V20 Caress problems are resolved for good
good signal comes out of one of the monitors
DG readout electronics capture the data correctly and reliably
the EFU can process the data sensibly
Kafka does its job (no surprise)
we write a HDF5 file with the pertinent data (not quite proper NeXus)
analysing the file allows us to find out things about the devices involved

## Slide 6: Progress - Detectors
Follows on from last IKONs 2 parallel sessions on detectors and on beam monitors
Organising committee asked for satellite event
Slides will be available on Indico (like previous IKONs): an important resource for all
Last+this: 10 instruments covered
“Detectors and Data Acquisition”: we need to consider the whole data chain
DMSC and DG well aligned, advanced status, good definition of interface
Next IKON: continue satellite.
Cover remaining 5 instruments
Discuss details at IKON meetings
https://indico.esss.lu.se/event/971/

## Slide 7: Beam monitors per zone: prioritise bunker and guides first
Neutron Flux at various locations
1010 - 1012 n/cm2.s
107- 1010 n/cm2.s
Beam stop
Bunker area
Guideline
Sample area
“Flux” BM
“Flux” BM
“Position sensitive” BM
“Position sensitive” Transmission BM
n-camera
attenuation
scattering
radiation hardness
Saturation
mechanical integration
attenuation
Challenges
scattering
F(t) F(t) F(x,y,t) F(t)
F(x,y)
Flux (x,y,t)
Very different challenges and requirements
Ionisation, GEM or Fission Chamber
Parasitic Monitor preferred: 4 types under consideration
Use-cases and requirements to be developed
Looking at
Looking at
Instruments need to provide much more detailed input
What monitoring do you need to commission instrument?
What monitoring do you need to operate instruments?
BIG ISSUE
Presentations from Fatima Issa (ESS), Gabriele Croci (CNR), Marita Mosconi (ESS-B)
Similarly: Background

## Slide 8: IKON 15
Effort requirements; crucial to know as early as possible
  if instrument scope is transferred/subcontracted to tech groups
    Look at each major technical area
  lead time to find staff min. 3 months
  need to make sure that we can train them…and seat them!
Continue discussing in detail
  Materials selection / radiation hardness; activation
  Detector; monitors, background, build effort
  Electrical integration; finalise component standards
  Centralisation; cave/guide shielding et al