## Slide 1: ESS Linac Integrated Planning for the Installation, Testing and Commissioning
Ciprian Plostinar
ESS – J-PARC Workshop
19 January 2018

## Slide 2: The ESS Linac

## Slide 3: The ESS Linac

## Slide 4: The J-PARC Linac: 2005
http://j-parc.jp/

## Slide 5: The J-PARC Linac: 2007
http://j-parc.jp/

## Slide 6: Topics for Discussion and Collaboration
Accelerator installation challenges
  The experience at J-PARC
  Lessons for ESS
Installation Sequence
  Opportunities for optimisation
Beam commissioning
  Lessons learned at J-PARC
  Schedule priorities
  Ramp-up to design parameters
  What are the main challenges of a staged beam commissioning approach?

## Slide 7: The ESS Linac: The Big Picture

## Slide 8: The Normal Conducting Linac Timeline

## Slide 9: The Superconducting Linac Timeline

## Slide 10: RF Cell Installation Illustration
Courtesy of Daniel Lundgren

## Slide 11: RF Cell – Cable Trays

## Slide 12: RF Cell – Racks

## Slide 13: RF Cell – Cable Trays Racks

## Slide 14: RF Cell – RFDS WG on Walls

## Slide 15: RF Cell – RFDS Supports

## Slide 16: RF Cell – Water Cooling for RF

## Slide 17: RF Cell – RFDS WG, Loads Circulators

## Slide 18: RF Cell – Cable Trays RF

## Slide 19: RF Cell – Klystrons

## Slide 20: RF Cell – Modulators

## Slide 21: Assessment
Ion Source and LEBT installation ongoing
  Beam early 2018 (soon!)
RF condition the RFQ late 2018/early 2019
  RFQ Beam: Potentially early 2019
Extended time for NC linac beam commissioning in 2019 and 2020
Simultaneous installation (in the cold linac) and beam commissioning (warm linac) activities
Installation will be a major learning curve
Heavy installation load in 2020
Aiming to be ready to send the first beam to the tuning dump late 2020.

## Slide 22: Topics for Discussion and Collaboration
Accelerator installation challenges
  The experience at J-PARC
  Lessons for ESS
Installation Sequence
  Opportunities for optimisation
Beam commissioning
  Lessons learned at J-PARC
  Schedule priorities
  Ramp-up to design parameters
  What are the main challenges of a staged beam commissioning approach?
Notes: Utilities Installation/Shift work/Collaboration with contractors